ADDENDUM 9

REQUEST FOR COMPETITIVE SEALED PROPOSALS    FOR A GENERAL CONTRACTOR

The University of Texas Southwestern Medical Center

CUH 4.219 Microbiology Lab Expansion Phase II (BSL-3)

FY2026-RFP-HC-00195

RFP Due: September 4, 2026

Prepared By:

Amanda Usrey; Sourcing Specialist    
The University of Texas System

Office of Purchasing – Facilities and Construction   5323 Harry Hines Boulevard

Dallas, Texas, 75390    
 Amanda.Usrey@UTSouthwestern.edu

REQUEST FOR COMPETITIVE SEALED PROPOSALS    FOR A GENERAL CONTRACTOR

The University of Texas Southwestern Medical Center

CUH 4.219 Microbiology Lab Expansion Phase II (BSL-3)

(RFP No.: FY2026-RFP-HC-00195)

Addendum 8

The following information is issued to change, clarify, supplement or further explain the contents   or    milestones    provided    for    this    solicitation.        This    information    shall    supersede    and  take  precedence over the information contained in the RFP in the event of a conflict.

ITEM #1

- See below for updated dates from the slide deck for the Pre-Bid.

| Event | Date |
| --- | --- |
| Issue Date | 8/6/26 |
| Deadline for RFP Questions and SP Preview | 8/18/26 |
| Bid Close Date | 9/4/26 |
| Selection and Tentative Award | 9/24/26 |
| Owner Executes Agreement | 10/1/26 |
| Owner Issues NTP for Construction | 10/12/26 |
| General Contractor achieves Substantial Completion | 7/31/27 |
| General Contractor achieves Final Completion | 8/31/27 |

End of Addendum 9